COMPANY DOCUMENTS • CHECKLIST ITEM 2

NaijaJobber

# 2 Year Product & Company Roadmap

From pre revenue community to validated monetization and early scale (24 months).

Africa’s #1 Job Tech Platform from Hustle to Hire

Pre revenue • Community validated • Editable Word document

Prepared July 2026 • Version 1.0

# 1. Roadmap North Star

Year 1: build trust infrastructure, ship MVP, prove willingness to pay. Year 2: recurring employer revenue, multi city depth, institutional pilots. Horizon: one million Africans connected to digital work by 2030.

Assumption: ~$250k grant/seed funds Year 1 build; earned revenue grows through phased pilots. All revenue figures remain forward looking until realized.

# 2. Year 1 Build, Trust, Validate

| Quarter | Focus | Key outcomes |
| --- | --- | --- |
| Q1 (M1–3) | Foundation | Verification policy; impact baseline; community migration starts; 5+ employer interviews/LOIs; first paid listing or staffing pilots |
| Q2 (M4–6) | MVP launch | Local + International/Web3 paths; profiles; job dashboard; verified recruiter flow; XP/badges; education basics; Pro/product tests |
| Q3 (M7–9) | Match & measure | Swipe matching; events near you; payment testing; quest pilots; interim impact report; unit economics review |
| Q4 (M10–12) | Retention & proof | ~10k registered users’ path; ~100 verified hires/gigs target; safety pilot docs; Year 1 earned revenue base case ~$60k; sustainability report |

## Year 1 product spine

Community → platform accounts → verified listings → apply/match → learning → XP → first paid B2B deals.

## Year 1 explicit deferrals

- Full USDT reward redemption at scale

- In app trading

- Heavy in app advertising

- Multi country launch

- DAO / token launch

# 3. Year 2 Recurring Revenue & Depth

| Quarter | Focus | Key outcomes |
| --- | --- | --- |
| Q5 (M13–15) | Employer SaaS | Corporate dashboards; hiring workflows; repeat listing/staffing clients; stronger moderation ops |
| Q6 (M16–18) | Marketplace fees | Transaction fee pilot (2–5%); referral rewards; curated Talent Pool; ambassadors in 2–3 cities |
| Q7 (M19–21) | Scale channels | Ecosystem campaigns; NGO/gov pilots; courses at scale; privacy safe talent near you |
| Q8 (M22–24) | Institutional path | Enterprise recruitment deals; hiring API pilots; controlled brand ads if trust/traffic allow; Year 2 base ~$280k revenue; prepare Year 3 break even |

## Year 2 product spine

Dashboards → paid campaigns → take rate on completed work → talent discovery → institutional contracts.

# 4. Company Milestones Parallel Track

| Track | Year 1 | Year 2 |
| --- | --- | --- |
| Team | Contract eng + verification + community + BD | CS/AM, ambassador managers, analyst, enterprise partnerships |
| Ops | Policies, moderation SLAs, grant reporting | Multi city ops, fraud/analytics, institutional compliance |
| Brand | Bat identity, consistent voice, labeled sponsorships | Broader campaigns without diluting trust |
| Finance | Pre revenue controls; pilot ledger | Recurring revenue reporting; tighter unit economics |

# 5. Success Metrics by End of Year 2

- Users: community migrated; 10k+ registered pathway in Y1; meaningful MAU and retention in Y2

- Trust: verified recruiters, reviewed listings, incident/safety process live

- Outcomes: auditable applications, hires, and paid gigs

- Money: start at $0 revenue; by Y2 recurring streams covering a rising share of opex

- Brand: hustler first tone intact; ads/sponsors clearly labeled

# 6. Milestone Map (Simple)

Month 0–3: Policy, LOIs, paid pilots, migrate community

Month 4–6: MVP live (Local/Intl, verify, XP, education)

Month 7–12: Swipe, events, payments, ~10k users, ~100 outcomes

Month 13–18: Dashboards, recurring B2B, multi city ambassadors

Month 19–24: Enterprise/NGO deals, API, cautious ads, unit economics proven

2030 horizon: 1M Africans connected to digital work

# 7. Risks on the Roadmap

| Risk | Response |
| --- | --- |
| Monetization slower than plan | Keep burn staged; prioritize B2B pilots; extend grant tranche discipline |
| Trust failures / scam listings | Slow growth; strengthen verification before acquisition spend |
| Overbuilding | Defer trading, tokens, and ads until core loops work |
| Key person dependency | Document processes; hire ops and engineering depth in Year 1–2 |